# Daily Activity Report (DAR)

ITIO Innovex Pvt Ltd
DocuMantra (ESP) — https://esp.documantra.in

| Report date | 11 July 2026 |
| --- | --- |
| Prepared by | Technical Lead / Development Team |
| Git branch | recipient-portal-pandadoc-ux-10-7-26 |
| Environment | Development + production verification (esp.documantra.in) |
| Report type | Daily Activity Report (DAR) |

# 1. Executive summary

Delivered PandaDoc-style recipient portal UX with persistent signer sessions and OTP consent flow.

Resolved production 502 errors on dashboard envelope stats and e-sign service crash.

Redesigned Envelope Creator multi-document upload using playing-card fan layout with progressive upload-zone shrinking.

All changes committed and pushed to branch recipient-portal-pandadoc-ux-10-7-26.

# 2. Recipient portal (frontend + backend)

Built My documents portal with Inbox / Archived tabs and brand logo header.

Implemented OTP consent when signer email is known; email form only when unknown.

Added username avatar dropdown and fixed modal clipping on verification overlay.

Persisted recipient portal sessions (RecipientPortalSession model, refresh tokens, 90-day access / 365-day session).

Public signer flow prefills portal email/name via sessionStorage and URL params.

Skipped auth/me on public routes: recipient-portal, signer, public-sign.

# 3. Backend fixes (e-sign service)

Added recipientPortalController session upsert on OTP verify and refresh-session endpoint.

Fixed duplicate permissions variable in listRecipientPortalDocuments (caused full e-sign service crash → 502).

Extended portal token TTL and recipient_portal:view_documents permission.

# 4. Dashboard fixes

Fixed getAllEnvelopeStats to handle errors safely and validate user ID.

Resolved chart sizing errors (chartsReady, fixed height, hasChartMetrics).

Verified envelope stats on production (total / completed / pending counts loading correctly).

# 5. Envelope Creator — multi-document upload UX

Iterated upload UI from grid → stacked deck → horizontal playing-card fan layout.

Documents display as overlapping portrait cards (fan/spread pattern) with numbered badges.

Upload zone starts full width; shrinks progressively as files are added on the same row.

At 5+ documents, upload switches to compact Add files tile; cards scroll horizontally when needed.

Card size enlarged to 112×200 px with improved thumbnails and metadata.

Empty state retains full drop zone with Upload, Choose Template, and format limits.

# 6. Commits pushed (11 July 2026)

c9ea744 — Enlarge document fan cards and shrink upload zone as files are added.

6ca15b5 — Use horizontal fan layout with inline upload beside document cards.

4788331 — Replace multi-document grid with stacked deck upload UI.

27e7bcc — Fix e-sign service crash from duplicate permissions variable.

502f3c4 — Fix dashboard envelope stats 502 and chart sizing errors.

4266830 — Persist recipient portal sessions after first OTP verification.

a66f9cd — PandaDoc-style portal with signer session OTP consent.

e977606 — Envelope Creator auth modal, documents grid, and send validation.

# 7. Testing & verification

Frontend production build verified (tsc + vite build) after each UI iteration.

Recipient portal OTP flow tested with session reuse and modal layout.

Dashboard envelope stats confirmed on production after e-sign service restart.

Multi-document upload fan layout tested locally with 1–6 file scenarios.

# 8. Pending / next steps

Deploy latest frontend build to production: git pull + npm run build + rsync to /var/www/draft-and-sign/.

Restart support-service on production if tickets API still returns 502.

Commit local support-service fixes (db retry, ticketController, supportService.ts) when ready.

Portal theme colour alignment (#248567 vs brand #1B4D3E / #4D0080) if further polish required.

This DAR is prepared for internal tracking and management review. Redact credentials and customer PII before external distribution.