# Daily Activity Report (DAR)

ITIO Innovex Pvt Ltd
DocuMantra (ESP) — https://esp.documantra.in

| Report date | 13 July 2026 |
| --- | --- |
| Prepared by | Technical Lead / Development Team |
| Git branch | recipient-portal-pandadoc-ux-10-7-26 |
| Environment | Development + production verification (esp.documantra.in) |
| Report type | Daily Activity Report (DAR) |

# 1. Executive summary

Implemented PandaDoc-style in-document comments across three phases: signer highlights, sender dashboard, and two-way collaboration.

Delivered anchored PDF comments (text selection, page position, persistence) on the public signer flow with signer-access OTP integration.

Added sender notifications, email alerts, activity log entries, and notification deep links for document_comment events.

Diagnosed and fixed production issues: e-sign API URL resolution, comment load error surfacing, and comment UI visibility on mobile / pre-auth review.

Three commits pushed to recipient-portal-pandadoc-ux-10-7-26 (a63e331, 5dcfd39, f1b3bff).

# 2. Phase 1 — Signer in-document comments

Backend: EnvelopeComment model, public APIs (list / create / resolve), requireSignerAccess middleware.

Frontend: text selection on PDF, orange highlight overlay, comment composer popup, comments drawer panel.

Left-rail comment icon with open-count badge; More actions → Document suggestions menu entry.

Comments stored with envelopeId, documentId, page, anchor (% x/y/w/h), selectedText, and author metadata.

# 3. Phase 2 — Sender dashboard & notifications

Authenticated sender APIs: list comments, resolve, reply to signer.

EnvelopeDetailPage: Document suggestions section with reply and resolve controls.

Email templates for new comment and sender reply; in-app Notification type document_comment.

Activity log events: COMMENT_ADDED, COMMENT_RESOLVED, COMMENT_REPLIED.

CC recipients: read-only comment view (highlights + panel, no text selection).

# 4. Phase 3 — Collaboration & notifications UX

Recipient reply API (public route) so signers can respond to sender comments in-thread.

Sender notified (in-app + email) when signer replies; polling every 30s on signer and sender panels.

Open / Resolved / All filter tabs; click comment or highlight to jump to PDF page.

Notification bell and Notifications page deep link to /e-sign/envelope/:id?section=comments.

Sender reply highlights shown in sky blue; active comment ring on selection.

# 5. Production fixes (13 July 2026)

Identified live comments API 404 — e-sign-service backend not yet restarted with new routes after frontend deploy.

Fixed eSignApi to use resolveServiceUrl with docker-internal hostname sanitization (prevents ERR_NAME_NOT_RESOLVED).

Comments drawer now surfaces load errors instead of silent empty state.

CSP nginx snippet: replaced invalid https://*.supabase.co with explicit Supabase host.

Enabled comments during document review (after terms, before OTP) via allowDocumentComments prop.

Added mobile comment button in signer header and required-fields banner (previously desktop-only left rail).

# 6. Commits pushed (13 July 2026)

a63e331 — Add anchored in-document comments with signer-sender collaboration (15 files, Phases 1–3).

5dcfd39 — Fix production e-sign API resolution and surface comment load errors.

f1b3bff — Enable document comments during review and on mobile signer UI.

# 7. Testing & verification

Frontend production build (tsc + vite build) passed after each phase and hotfix.

Backend module load verified for envelopeCommentController, notify service, and public routes.

Production health check: GET /esign/api/e-sign/public/health returns OK.

Comments endpoint on production returns 404 until e-sign-service restart with latest code (documented for deploy).

# 8. Production deploy steps

git pull origin recipient-portal-pandadoc-ux-10-7-26

cd Backend && docker compose restart e-sign-service

cd Frontend && export VITE_ESIGN_SERVICE_URL=https://esp.documantra.in/esign && npm run build

sudo rsync -av --delete dist/ /var/www/draft-and-sign/

Optional: update nginx CSP snippet and reload nginx.

# 9. Pending / next steps

Complete production deploy (backend restart + frontend rsync) and verify comment create/load on live signer.

Commit local unrelated changes separately (support-service, CookiePreferenceCenter, docker-compose) if required.

End-to-end test: signer comment → sender notification → sender reply → signer reply → resolve.

Confirm signer-access OTP gate behaviour for comment APIs on production.

This DAR is prepared for internal tracking and management review. Redact credentials and customer PII before external distribution.