# Daily Activity Report (DAR)

ITIO Innovex Pvt Ltd
DocuMantra (ESP) — https://esp.documantra.in

| Report date | 21 August 2026 |
| --- | --- |
| Prepared by | Technical Lead / Development Team |
| Git branch (feature) | feature/aadhaar-dual-appearance-vsign-live-21-8-26 |
| Base branch | recipient-portal-pandadoc-ux-10-7-26 |
| Commit | 270d84e — Improve Aadhaar dual signature appearance and VSign live/UAT switch tooling |
| Environment | Local VSign live keys + production server pull started (esp.documantra.in) |
| Report type | Daily Activity Report (DAR) |

# 1. Executive summary

Fixed Aadhaar eSign dual signature appearance: content-fit stamp, no wide white blank / double overlay after OTP, opaque handwritten bake on blue dual card.

Polished pending (pre-OTP) dual UI: larger card, Times New Roman, wider tick; edit only via green pencil; Sign with Aadhaar CTA starts OTP even after handwritten save.

Added VSign UAT↔live profile switch tooling (scripts + profiles); secrets remain gitignored; production callback URL supported for esp.documantra.in.

Created and pushed feature branch feature/aadhaar-dual-appearance-vsign-live-21-8-26 (commit 270d84e); production VM fetched and checked out the branch.

Did not commit live PFX, secrets/*.env, local Mongo data, utility logs, or JAR binaries.

# 2. Aadhaar dual signature appearance (UI + PDF)

Root causes addressed: SignPad white/transparent PNG baking to white in PDF; oversized React field wrap covering stamp; HTML dual overlay stacking on PDF bake after Aadhaar verify.

Frontend: AadhaarSignatureAppearance, DocumentViewer, SignPad, vsignAppearance helpers — flatten/trim handwritten onto #E8F2FF; dual field width max-content; after verify show PDF only (no HTML overlay).

Backend: vsignAppearanceEmbed.js — PDF dual paint, Times font, thicker tick, strip legacy wide SMask images; harden transparentize / isolate blend / blue top-right cover.

UX: pencil-only edit for handwritten; box click does not open SignPad; Sign with Aadhaar always invokes doSign for OTP.

# 3. Local VSign live verification

Switched local profile UAT → live via switch-vsign-env.js (ASP IIPL001, esign.verasys.in, live PFX).

Used Cloudflare quick tunnel for HTTPS VSign callback during local OTP testing; tunnels expire and must be refreshed.

Services exercised locally: Vite 5173, e-sign 2103, pdf-service 2104, VSign utility 7078.

DOCX upload path hardened (pdf-service mammoth fallback / timeouts) for Windows LibreOffice hangs.

New envelopes required after live key switch; old UAT envelopes must not be reused for live OTP.

# 4. Git / branch publication

New branch: feature/aadhaar-dual-appearance-vsign-live-21-8-26 from prior recipient-portal work.

Pushed to origin: https://github.com/mern-itio/esp.documantra.in (commit 270d84e).

PR create URL available; gh CLI auth not configured on local workstation.

Excluded from commit: .mongo-local, uploads/vSign/signCertificate.pfx changes, utility logs/JAR, Excel/XML dumps, config/vsign/secrets/*.env.

# 5. Production server status (21 Aug)

VM: DM-Indian-ubuntu-s-2vcpu-4gb-amd-blr1 — repo /root/Draft-and-Sign.

Completed: git fetch; checkout feature/aadhaar-dual-appearance-vsign-live-21-8-26; branch up to date with origin (Already up to date after checkout = tip already at 270d84e).

Restored incidental local edits: Frontend/package-lock.json, deploy/scripts/apply-nginx-vapt.sh.

Left untracked (do not commit): Annexure-A16-UserConsents-Snapshot.json copies.

Pending on server: switch-vsign-env live, rebuild/recreate e-sign-service + pdf-service, Frontend build → /var/www/draft-and-sign, smoke test with NEW envelope.

# 6. Commits pushed (21 August 2026)

270d84e — Improve Aadhaar dual signature appearance and VSign live/UAT switch tooling.

# 7. Key files touched

Frontend: DocumentViewer.tsx, AadhaarSignatureAppearance.tsx, SignPad.tsx, vsignAppearance.ts, vsignAadhaarStorage.ts, VSignAdminSettings.tsx.

Backend e-sign: vSignController.js, aadhar.vsign.service.js, vsignAppearanceEmbed.js, vsignAssets.js, vsignConfigPolicy.js, callback middleware.

Tooling: config/vsign/profiles/{live,uat}.json, switch-vsign-env.js, sync/update/verify scripts, deploy/scripts/deploy-vsign-live.sh.

pdf-service: pdfController.js DOCX conversion resilience.

# 8. Testing & verification

Local: dual stamp sizing / no top-right white blank; handwritten opaque on blue; post-OTP PDF-only appearance.

Local: pencil edits handwritten; Sign with Aadhaar starts OTP after handwritten save.

Local live keys: VSign OTP path with tunnel callback (when tunnel active).

Production: code present on disk after checkout; runtime still pending rebuild/restart at time of this DAR.

# 9. Production deploy steps (remaining)

cd /root/Draft-and-Sign && git log -1 --oneline  # expect 270d84e

Confirm live PFX + config/vsign/secrets/live.env exist on server.

cd Backend/services/e-sign-service && node scripts/switch-vsign-env.js live && node scripts/vsign-utility-props.js production && sudo systemctl restart vsign-utility || true

docker compose -f docker-compose.prod.yml build e-sign-service pdf-service && up -d --force-recreate (or Backend/docker compose equivalent).

Frontend: npm install --legacy-peer-deps && NODE_OPTIONS=--max-old-space-size=4096 npm run build && rsync dist/ → /var/www/draft-and-sign/

Smoke: GET callback URL; create NEW envelope on https://esp.documantra.in; full Aadhaar eSign.

# 10. Pending / next steps

Complete production Docker rebuild + Frontend rsync; verify live Aadhaar eSign on esp.documantra.in.

Open GitHub PR from feature branch into integration/main branch used for production.

Confirm production callback remains https://esp.documantra.in/esign/api/e-sign/public/v-sign/response (no tunnel).

Monitor first live signings for stamp appearance and OTP callback success.

This DAR is prepared for internal tracking and management review. Redact credentials and customer PII before external distribution.